# R&D PROJECT PORTFOLIO

# TIMEFRAMES, RESOURCES & DISCIPLINE UTILIZATION

| Document Owner | Head of Engineering | Applies To | All R&D Projects |
| --- | --- | --- | --- |
| Review Cycle | Quarterly | Version | 1.0 |
| Companion Doc | Bench R&D Program — Capacity-Elastic Operating Model |  |  |

# 1. Overview

This document lists all active, planned, and candidate R&D projects with:

- Timeframe — expected v1 duration and full lifecycle horizon

- Resource composition — tech lead + rotators by discipline

- AI utilization — where AI tools (the SDLC toolkit, LLM APIs, etc.) are integrated

- Deliverables — what "done" means for v1 and beyond

- Priority tier — Anchor / Tier 1 Parallel / Tier 2 Future Wave

- Near-term in-demand skills coverage — which skills from the current market-demand list this project develops

Every project is designed to utilize a mix of software, data, and DevOps engineers, with AI integrated where it adds meaningful value. Every project is also evaluated for near-term in-demand skills coverage — the market-demand principle detailed in the R&D Program Plan document (Section 1A-2).

## Portfolio-Level Near-Term In-Demand Skills Coverage

The portfolio as a whole covers the following market-demand skills. Any skill without production-grade coverage across the portfolio is flagged as a gap requiring project adjustment or new project activation.

| Skill Category | Coverage Level | Primary Projects |
| --- | --- | --- |
| AI Engineering — LLM integration, prompt engineering | Strong | Report Dashboard, Client Intake, AI Code Review, SDLC Toolkit Contribution |
| AI Engineering — RAG, vector databases | Medium | Report Dashboard (Triage phase), SDLC Toolkit Contribution |
| AI Engineering — Agentic workflows / MCP tools | Medium | AI Code Review Platform, SDLC Toolkit Contribution |
| AI-augmented development (EPAV, custom skills) | Strong | Every project (universal build methodology) |
| Platform Engineering — IDP, developer platforms | Strong | Bench & R&D IDP Plugin, n8n Automation |
| Platform Engineering — Kubernetes, cloud-native | Strong | All projects deploy on Kubernetes (mandated across portfolio) |
| DevSecOps — automated security, policy-as-code | Medium | /security-review skill (SDLC Toolkit Contribution), all project pipelines |
| Observability — OpenTelemetry, metrics, tracing | Medium | Standard across all deployed projects |
| Data Engineering — real-time streaming (Kafka/Flink) | Medium | Report Dashboard v2 (real-time report triggers) |
| Data Engineering — vector DBs, RAG pipelines | Medium | Report Dashboard Triage, SDLC Toolkit Contribution |
| Data Engineering — modern data stack (dbt, Airflow) | Medium | Report Dashboard data pipelines |
| Data Engineering — MLOps, model deployment | Light | AI Code Review Platform (LLM serving patterns) |
| Python proficiency | Strong | Report Dashboard backend, data pipelines, AI services |
| TypeScript/JavaScript proficiency | Strong | Report Dashboard frontend, Bench & R&D IDP Plugin |
| Java proficiency | Strong | Java Modernization Playbook, enterprise client engagements |
| Go proficiency | Light | Infrastructure and platform work when needed |

Language mandate: Every rotator, regardless of primary language, gains working exposure to Python during their rotation. Python is the dominant language across AI engineering, data engineering, and automation — non-negotiable as a foundational capability.

## Portfolio at a Glance

| Project | Tier | v1 Timeframe | Team Size | Status |
| --- | --- | --- | --- | --- |
| Report Dashboard | Anchor | 8 weeks | 5–7 | Ready to start |
| Bench & R&D IDP Plugin | Tier 1 Parallel | 6 weeks | 3–4 | Ready to activate |
| n8n Internal Ops Automation | Tier 1 Parallel | 4 weeks | 2–3 | Ready to activate |
| Java Modernization Playbook | Tier 1 Parallel | 8 weeks | 2–3 | Ready to activate |
| SDLC Toolkit Contribution Track | Continuous | Rolling | 1–3 at a time | Always open |
| Client Project Intake Accelerator | Tier 2 Future | 10 weeks | 4–5 | Wave 2 candidate |
| AI Code Review Platform | Tier 2 Future | 12 weeks | 4–5 | Wave 3 candidate |

Note on starter packs: Earlier portfolio drafts included stack-specific "starter packs" (Spring Boot, Next.js, etc.). These were removed because the SDLC toolkit's /scaffold command already generates production-grade project boilerplate per-project from an architecture doc. Building generic starter packs would duplicate this. Instead, stack-specific reusable assets — custom skills, reviewer variants, patterns, prompts — are contributed through the SDLC Toolkit Contribution Track (Section 3.5).

# 1B. Strategic Value Ranking

The tier assignments above are based on strategic value and readiness. This section explains why each project sits where it does, so future decisions about activation, prioritization, or portfolio rebalancing are grounded in explicit reasoning rather than gut feel.

## Ranking Criteria

Each project was evaluated against six criteria:

| Criterion | What It Measures |
| --- | --- |
| Executive visibility | How directly and quickly executives see the output |
| BU adoption breadth | Number of business units that consume or benefit from the output |
| Revenue impact potential | Direct or indirect contribution to client work, sales cycles, or new revenue lines |
| Compounding value | Whether output grows in value with each additional contribution or use |
| Readiness to build | Availability of tech lead, clarity of scope, absence of blockers |
| Platform Fit | Whether the project extends and reinforces existing platform assets |

## The Ranking

### Rank 1 — Report Dashboard (Anchor)

Why it's the anchor: highest combined score on executive visibility + BU adoption breadth. Every BU is a stakeholder. Every BU head sees output in their inbox weekly. Impossible for the R&D program to become invisible to leadership. Also naturally decomposable by BU module, which fits the rotator-based staffing model better than any other candidate.

Strategic role: proves the R&D model works. Establishes the reusable Ask → Triage → Approve → Deliver spine that future projects inherit. Earns the mandate for everything else in the portfolio.

### Rank 2 — Bench & R&D IDP Plugin (Tier 1 Parallel)

Why it ranks high: highest strategic value for making the bench framework real, not just documented. Ship this and the framework stops being a governance artifact and starts being a daily practice inside the tool engineers already use. Smallest technical footprint (Backstage plugin, not standalone app) leverages existing Backstage IDP investment. Meta-strategic: managing the R&D program is the product.

Strategic role: internal operations backbone. Not directly revenue-impacting, but the foundation that makes every other track's output measurable and visible.

### Rank 3 — Client Project Intake Accelerator (Tier 2 Future)

Why it ranks high strategically but sits in Tier 2: highest revenue impact of any project in the portfolio. Every new client engagement runs through it. Shortens sales cycles, improves proposal quality, feeds the SDLC toolkit's /scaffold directly. It's the missing front door of the internal engineering platform.

Why it's deferred to Wave 2: requires more coordination with presales and larger team than anchor + first parallel can support. Better built after Report Dashboard proves the R&D model and tech lead capacity has grown.

Strategic role: turns R&D from cost story into revenue story. This is the project you point to when executives ask "what has R&D done for the top line."

### Rank 4 — AI Code Review Platform (Tier 2 Future)

Why it ranks strategically: extends the SDLC toolkit's reviewer skills from single-developer use to hosted, continuous, multi-repo service. Meaningful differentiator for enterprise client engagements needing standards enforcement at scale.

Why it's deferred to Wave 3: overlaps with what AI-assisted SDLC toolkit already does on-demand; higher trust/security overhead per client (repo access); requires more mature R&D machine before tackling.

Strategic role: scales an existing internal engineering platform asset into a productized capability. Long-term commercial potential as sellable software.

### Rank 5 — Sales Intelligence & Case Study Generator (Not yet in portfolio)

Why it ranks strategically: turns every completed project into compounding sales ammunition. Auto-generated case studies, searchable capability library, prospect matching. Massive long-term value.

Why it's not yet in portfolio: needs enough completed projects (client + internal) to have raw material worth mining. Better as a Year 2 project once the portfolio has depth.

Strategic role: closes the loop from project execution to sales asset. Every project delivered feeds this platform, which feeds the next sale.

### Rank 6 — Client Onboarding & Discovery Automation (Folded into Rank 3)

Why it doesn't stand alone: significantly overlaps with the Client Intake Accelerator (Rank 3). If Rank 3 is built well, most of onboarding automation comes with it.

Strategic role: merged into Client Intake Accelerator scope.

## Ranking of Tier 1 Parallels (When Activation Choice Is Needed)

When multiple Tier 1 parallels could activate but capacity only permits one, use this ranking:

| Order | Parallel Project | Primary Reason for Priority |
| --- | --- | --- |
| 1 | Bench & R&D IDP Plugin | Meta-strategic; makes the R&D framework itself operational |
| 2 | SDLC Toolkit Contribution Track | Always-on; every contribution compounds across all future toolkit-based work |
| 3 | n8n Internal Ops Automation | Fastest shipping value (4 weeks); each workflow ships independently |
| 4 | Java Modernization Playbook | High client demand; slower to demonstrate ROI but strong for enterprise pipeline |

The Contribution Track is unique in that it can run alongside any other project — it consumes 20% contributor capacity from non-bench engineers and small bench allocations, without competing for the same rotator pool as the main parallel projects.

The ranking is a default, not a mandate. It can shift based on pipeline signals. If presales reports a surge in legacy Java modernization RFPs, that playbook moves up. If a specific stack-related pain emerges from client work, the Contribution Track absorbs it directly.

## What This Ranking Deliberately Excludes

Not everything valuable is in the portfolio. Explicit exclusions and why:

- Full OpsAI-equivalent for internal use — too large in scope; competes with anchor for attention. Report Dashboard captures the highest-value slice of the OpsAI pattern (Ask → Triage → Approve → Deliver) without the full continuous-assessment complexity.

- Direct clones of existing platform components — the SDLC toolkit and Backstage IDP already fill their roles; org R&D should build complementary assets, not duplicate what already works.

- Stack-specific "starter packs" (Spring Boot, Next.js, etc.) — the SDLC toolkit's /scaffold command already generates production-grade project boilerplate per-project from the arch doc. Building generic starter packs duplicates this. Stack-specific reusable knowledge, skills, and patterns flow through the SDLC Toolkit Contribution Track instead.

- Category 5 upskilling programs — handled by L&D per Section 7 of the Bench Framework, not the R&D portfolio.

- Category 6 client prep work — handled by BU leads per Section 4, not the R&D portfolio.

## Re-Ranking Cadence

This ranking is reviewed:

- Quarterly at the R&D portfolio review

- On demand when a major pipeline shift makes an existing ranking obsolete

- After each Wave 1 v1 ships to inform Wave 2 activation choices

# 2. Anchor Project — Report Dashboard

## 2.1 Description

A cross-BU reporting platform that serves Sales, Marketing, Resource Management, DPMO, HR, L&D, and other business units. Built on the OpsAI pattern: Ask → Triage → Approve → Deliver with human approval gates before any output leaves the system.

Core value: every BU gets consistent, on-demand reporting through a single interface, with human sign-off ensuring output quality before delivery.

## 2.2 v1 Scope (8 Weeks)

Two BU modules in v1:

- Resource Management module — bench utilization, project allocation, capability coverage reports

- Sales module — pipeline, win rate, deal velocity reports

Plus the reusable spine:

- Ask flow (file upload + query)

- Triage engine (module/template/prompt selection)

- Approve UI (preview + human sign-off + undo window)

- Deliver dispatch (email; Chat delivery in v2)

## 2.3 Team Composition

| Role | Count | Discipline Focus |
| --- | --- | --- |
| Tech Lead | 1 | Senior full-stack; owns spine + rotator coherence |
| Software Engineers (rotators) | 2–3 | Frontend (Next.js / TypeScript), backend API (Python or NestJS), spine components |
| Data Engineers (rotators) | 1–2 | Python-based ETL, BU data source integration, real-time streaming for v2 report triggers, vector DB integration for Triage semantic search |
| DevOps Engineers (rotators) | 1 | Kubernetes deployment, observability (OpenTelemetry), email delivery infra, secrets management, automated security scanning |
| Total | 5–7 |  |

Language exposure: All rotators work with Python at some point in the project (backend services or data pipelines). Frontend rotators additionally work with TypeScript/Next.js.

## 2.4 Near-Term In-Demand Skills Coverage

This project develops the following market-demand skills:

- AI Engineering: LLM integration (Triage + report generation), prompt engineering, RAG for Triage semantic search, vector databases

- Platform Engineering: Kubernetes deployment, observability, secrets management

- Data Engineering: Modern data pipelines (Python + orchestration), real-time streaming in v2, data quality patterns

- DevSecOps: Automated security scanning in CI/CD pipeline

- Languages: Python (backend + data), TypeScript (frontend)

## 2.5 AI Utilization

- Triage phase: LLM-assisted suggestion of correct module/template/prompt from attached file context; RAG-based retrieval from vector DB of past reports and templates for semantic matching

- Report generation: LLM-assisted summarization and narrative generation for report content

- Approve phase: AI-generated preview highlighting anomalies or unusual values for human reviewer attention

- Build methodology: Full SDLC toolkit EPAV workflow throughout

## 2.6 Timeframe & Milestones

| Week | Milestone |
| --- | --- |
| 1 | v1 spec finalized with 2 BU heads; repo scaffolded via toolkit initialization + /scaffold |
| 2 | Spine architecture complete (Kubernetes-based); task CSV built; rotators onboarded |
| 3–4 | Spine functional end-to-end with mock modules; RAG + vector DB for Triage integrated |
| 5–6 | RM module and Sales module built in parallel |
| 7 | Integration testing with real data sources; approval flow tested; security scan passing |
| 8 | v1 deployed on Kubernetes; first real reports sent to RM head and Sales head |

## 2.7 Post-v1 Roadmap

- v2 (Months 3–4): Add Marketing and DPMO modules; Chat delivery; real-time streaming for event-triggered reports (Kafka/equivalent)

- v3 (Months 5–6): Add HR and L&D modules; scheduled/recurring reports; expanded vector search across all reports

- v4 (Months 7–9): Continuous assessment mode (per OpsAI Phase 4 pattern) — proactive AI-driven report suggestions; agentic report composition

## 2.8 Deliverables

- Deployed platform serving 2+ BUs weekly by end of v1

- Reusable spine module (Ask → Triage → Approve → Deliver) available for future R&D projects

- Documented patterns in knowledge/patterns/ for report module construction

- Backstage IDP entry with owner, docs, and API surface

- Real-time streaming reference implementation (v2)

# 3. Tier 1 Parallel Projects

Activated when bench exceeds anchor capacity. Each is self-contained, pause-friendly, and produces value even if partially completed.

## 3.1 Bench & R&D IDP Plugin

### Description

A Backstage plugin extending the Backstage IDP with three views: Bench dashboard (who's on bench), R&D Tracks portfolio (what's being built), and Contributions log (who shipped what). Makes the bench framework operational inside the tool engineers already use.

### v1 Scope (6 Weeks)

- Bench view: current bench engineers, since when, current assignment

- Tracks view: active + paused R&D projects with tech lead, rotators, status

- Contributions view: running feed of shipped work

### Team Composition

| Role | Count | Discipline Focus |
| --- | --- | --- |
| Tech Lead | 1 | Backstage plugin expertise required |
| Software Engineers (rotators) | 2 | React/TypeScript for plugin UI; Python or Node.js for backend integration |
| Data Engineers (rotators) | 1 | Python-based bench data ingestion from resource management tool; contribution analytics |
| DevOps Engineers (rotators) | 0–1 | Plugin deployment on Kubernetes; integration with existing Backstage IDP infra |
| Total | 3–4 |  |

### Near-Term In-Demand Skills Coverage

- Platform Engineering: Backstage IDP (top-demand platform engineering skill), plugin architecture, Kubernetes deployment

- AI Engineering: LLM-assisted summarization for contribution digests

- Languages: TypeScript (plugin UI), Python (data ingestion and analytics)

### AI Utilization

- LLM-assisted auto-summarization of contribution feeds for weekly digest

- SDLC toolkit EPAV for the build itself

### Timeframe

6 weeks to v1. Ongoing enhancement thereafter as the R&D program evolves.

### Deliverables

- Backstage plugin deployed on the internal Backstage IDP

- Integration with existing bench tracker data

- Contribution log integrated with Slack (or existing chat tool)

## 3.2 n8n Internal Ops Automation Library

### Description

A library of n8n workflows automating recurring internal operational pain points. Each workflow is independent; the library grows over time.

### v1 Scope (4 Weeks)

Ship 3–5 automated workflows. Suggested starters:

- Engineer onboarding automation (accounts, repos, docs setup)

- Bench event notifications (Slack alert when engineer hits bench)

- Weekly bench standup preparation (auto-generated agenda from tracker)

- Client project kickoff (auto-provisioning of Slack, repo, IDP entry)

- Timesheet reminder + escalation workflow

### Team Composition

| Role | Count | Discipline Focus |
| --- | --- | --- |
| Tech Lead | 1 | n8n expertise; automation architecture |
| Software Engineers (rotators) | 1 | Custom n8n nodes if needed (TypeScript); Python for advanced scripting; API integrations |
| Data Engineers (rotators) | 1 | Python-based data source connections and transformations |
| DevOps Engineers (rotators) | 1 | n8n hosting on Kubernetes, monitoring, secrets management |
| Total | 2–3 | Small team; each workflow can be owned solo |

### Near-Term In-Demand Skills Coverage

- AI Engineering: LLM node integration, AI-driven decision routing, prompt engineering for automation contexts

- Platform Engineering: Kubernetes hosting, secrets management, workflow observability

- Automation: Workflow orchestration patterns (transferable to Airflow, Prefect, Dagster mental models)

- Languages: Python (scripting and integrations), TypeScript (custom nodes)

### AI Utilization

- LLM nodes in n8n for content generation (welcome messages, digest summaries)

- AI-driven routing decisions (e.g., which team owner to notify)

### Timeframe

4 weeks to first 3 workflows in production. Continuous expansion thereafter (each new workflow is 2–5 days).

### Deliverables

- n8n workflows running in production against internal systems

- Workflow catalog registered in Backstage IDP

- Pattern templates in knowledge/patterns/ for future workflows

## 3.3 Java Legacy Modernization Playbook

### Description

A reusable methodology + reference implementation for taking Java 8 client codebases to modern Java 21+. Pure knowledge asset — documentation, example repos, before/after transformations. Very pause-friendly.

### v1 Scope (8 Weeks)

- Written methodology covering common migration patterns (records, pattern matching, virtual threads, sealed classes, etc.)

- 3+ reference "before / after" repos showing real transformations

- Playbook of common client scenarios (Spring 4→6, JDK 8→21, monolith decomposition entry points)

- Custom AI SDLC skill for guided migration: /java-modernize

### Team Composition

| Role | Count | Discipline Focus |
| --- | --- | --- |
| Tech Lead | 1 | Senior Java engineer, must be current on Java 21+ |
| Software Engineers (rotators) | 1–2 | Java refactoring work; example implementations; Python for automation scripts |
| Data Engineers (rotators) | 0–1 | Only if migration involves data layer patterns |
| DevOps Engineers (rotators) | 0–1 | Kubernetes-based CI/CD examples for migration pipelines |
| Total | 2–3 | Smallest team of Tier 1 projects |

### Near-Term In-Demand Skills Coverage

- Languages: Modern Java (21+) — including virtual threads, records, pattern matching, sealed classes

- AI Engineering: AI-assisted refactoring workflows, custom SDLC skill development, prompt engineering for code transformation

- DevSecOps: Security implications of legacy code (older Spring versions, deprecated crypto)

- Enterprise Systems: Monolith decomposition patterns, incremental migration strategies

### AI Utilization

- SDLC toolkit + custom skill for AI-assisted refactoring

- LLM-generated migration documentation

- AI-generated test coverage for legacy code before refactoring

### Timeframe

8 weeks to v1 playbook. Continuous expansion as new migration scenarios are encountered on client engagements.

### Deliverables

- Written playbook in knowledge/patterns/

- Reference repositories publicly visible in Backstage IDP catalog

- Custom AI SDLC skill contributed to internal library

- Optional: sales/marketing collateral for the modernization service offering

## 3.4 SDLC Toolkit Contribution Track (Continuous)

### Description

A rolling, always-open channel for engineers to contribute stack-specific, discipline-specific, or task-specific extensions directly to the SDLC toolkit. Not a "project" with a v1 date — a continuous contribution mechanism that produces reusable platform assets as engineers encounter opportunities during client work or bench time.

Why this exists as a track: the SDLC toolkit's extensibility model (toolkit skill add, toolkit agent add, toolkit rule add) is designed for exactly this. Rather than bundling stack-specific work into artificial "starter pack" projects, individual contributions flow directly into the framework and immediately benefit every future project using it.

### What Gets Contributed

| Asset Type | Examples | Typical Effort |
| --- | --- | --- |
| Custom AI SDLC skills | /security-review, /jpa-review, /spring-security-review, /accessibility-review, /nextjs-performance-review, /threading-review, /rag-review, /k8s-review | 2–5 days each |
| Reviewer agent variants | Spring-aware code reviewer, JPA-aware database reviewer, mobile-specific performance reviewer, RAG-aware code reviewer | 3–7 days each |
| knowledge/patterns/ entries | Multi-tenancy pattern for Spring Boot, RLS pattern for Supabase, streaming UI pattern for Next.js, RAG pipeline pattern, Kafka streaming pattern | 1–3 days each |
| knowledge/rules/ entries | Company coding standards, security defaults, API conventions, K8s deployment defaults | 1–2 days each |
| knowledge/prompts/dev/ entries | Prompt templates for common recurring dev tasks per stack | 0.5–1 day each |
| MCP tool additions | New tools that extend the AI toolkit MCP server capabilities | 5–10 days each |

### Priority Contributions (Aligned to Near-Term In-Demand Skills)

The following contributions are prioritized because they map directly to top-demand market skills:

- /security-review skill — closes the DevSecOps coverage gap; automated security scanning for code changes

- /rag-review skill — reviewer for RAG implementations (vector DB usage, retrieval quality, context window management)

- RAG reference architecture pattern — canonical RAG implementation pattern for knowledge/patterns/

- Kafka/Flink streaming pattern — canonical real-time streaming pattern for data pipelines

- Kubernetes deployment rule set — production-grade K8s defaults for knowledge/rules/

- Agentic workflow patterns — multi-step AI orchestration patterns with human approval gates

- Vector DB integration patterns — patterns for pgvector, Pinecone, Weaviate, Qdrant integration

### Contribution Modes

Contributors engage in one of three ways:

| Mode | Who | Time Commitment | Trigger |
| --- | --- | --- | --- |
| Bench rotator | Bench engineer during rotation | Full-time for 1–2 weeks | Rotator picks a contribution from the queue during bench window |
| 20% contributor | Non-bench engineer | 4–8 hours per week | Engineer identifies a useful contribution during client work |
| Client-triggered | Any engineer on a client project | As needed | Real client project reveals a reusable pattern worth extracting |

### Team Composition (When Rotators Are Active)

| Role | Count | Discipline Focus |
| --- | --- | --- |
| Track Lead | 1 | Senior engineer who owns SDLC toolkit contribution quality and coherence |
| Active Contributors | 1–3 at any time | Rotating; discipline varies by contribution type. Python and TypeScript are common; language matches contribution scope. |
| Total | 2–4 | Highly variable; contributions are individually scoped |

### Near-Term In-Demand Skills Coverage

- AI Engineering: LLM-powered skill development, prompt engineering, agentic workflow design, MCP tool building

- Security: DevSecOps skill contributions

- Data Engineering: RAG and streaming pattern contributions

- Platform Engineering: K8s and IDP-related patterns

- Languages: Python (dominant for AI skill implementations), TypeScript (for tool integrations)

### AI Utilization

- Every contribution is built and tested using the SDLC toolkit's EPAV workflow itself (dogfooding)

- Custom skills often are AI capabilities (LLM-powered reviewers, generators, analyzers)

- LLM-assisted documentation for each contribution

### Contribution Queue

The track lead maintains a prioritized queue of desired contributions in Backstage IDP. Sources for queue items:

- BU heads flagging repeatedly-needed patterns

- Retros from completed client projects surfacing reusable insights

- Engineer suggestions from bench standups or 20% work

- Track lead's own strategic assessment of SDLC toolkit gaps

### Acceptance Criteria for Contributions

Every contribution before merge to the SDLC toolkit:

- Working example demonstrating the contribution's value

- Documentation explaining when and how to use it

- Tested on at least one real repository (client or internal)

- Reviewed by track lead

- Registered in the shared SDLC toolkit catalog (Backstage IDP entry)

### Timeframe

Continuous. No v1 date. Success measured by contribution velocity and quality, not project completion.

### Deliverables (Rolling)

- New platform assets shipped to the framework monthly

- Growing contribution catalog visible in Backstage IDP

- Quarterly summary of contributions by discipline and stack

- Compounding capability across all future client projects and internal builds

### Why This Replaces "Starter Packs"

/scaffold already generates production-grade project boilerplate per-project from the arch doc. Building generic "starter pack" repos would duplicate that work. What /scaffold doesn't do is ship reusable, battle-tested, stack-specific knowledge and skills that any project can benefit from. This track produces those — the right shape for how the SDLC toolkit is designed to extend.

# 4. Tier 2 Future Wave Projects

Reserved for Wave 2 (Month 4+) once anchor is stable and Tier 1 patterns are proven.

## 4.1 Client Project Intake Accelerator

### Description

Automates the "signed client → running project" gap. Takes intake data → generates initial project docs → auto-scaffolds via the SDLC toolkit → registers in Backstage IDP → sets up communication channels.

### v1 Scope (10 Weeks)

- Structured intake form / Slack bot for discovery data

- LLM-assisted generation of BRD/PRD/architecture doc drafts (with RAG over past project templates)

- Auto-scaffolding pipeline that runs toolkit initialization + /scaffold

- Auto-registration in Backstage IDP with team assignment

- Auto-provisioning of Slack, repos, project boards

### Team Composition

| Role | Count | Discipline Focus |
| --- | --- | --- |
| Tech Lead | 1 | Senior full-stack; integration architecture experience |
| Software Engineers (rotators) | 2 | Full-stack (TypeScript frontend + Python backend); heavy LLM integration work |
| Data Engineers (rotators) | 1 | Python-based intake data storage, vector DB for historical project retrieval, RAG pipeline |
| DevOps Engineers (rotators) | 1 | Multi-system integration on Kubernetes (GitHub, Slack, Jira, GDrive); secrets management |
| Total | 4–5 |  |

### Near-Term In-Demand Skills Coverage

- AI Engineering: Heavy LLM integration, RAG for historical project retrieval, prompt engineering for document generation, agentic orchestration of scaffolding pipeline

- Platform Engineering: Kubernetes deployment, multi-system integration architecture

- Data Engineering: Vector DB for project templates, structured data storage for intake

- Languages: Python (backend + AI services), TypeScript (frontend + integrations)

### AI Utilization

- Heavy LLM usage for document generation

- RAG-based retrieval of similar past project patterns

- AI-driven team composition recommendations based on discovery data

- SDLC toolkit EPAV for the build itself

### Timeframe

10 weeks to v1. Wave 2 candidate.

### Deliverables

- End-to-end intake → project spin-up automation

- Presales enablement (proposal generation shortcuts)

- Integration with existing internal engineering platform (SDLC toolkit + Backstage IDP)

## 4.2 AI Code Review Platform

### Description

Extends the SDLC toolkit's reviewer skills from "developer's terminal" to "continuous service across all client repos." Multi-tenant SaaS-style platform for hosted, continuous code review. Explicitly designed as an agentic workflow — autonomous multi-step review with human approval gates before findings escalate.

### v1 Scope (12 Weeks)

- Webhook integration with GitHub/GitLab

- Multi-repo aggregation dashboard

- Continuous review using AI reviewer skills as agentic workflows

- Trend analysis and drift detection

- Finding management and escalation

- MLOps for LLM serving (prompt versioning, evaluation, monitoring)

### Team Composition

| Role | Count | Discipline Focus |
| --- | --- | --- |
| Tech Lead | 1 | Senior backend architect; distributed systems + LLM ops experience |
| Software Engineers (rotators) | 2 | Backend API (Python or Go) + TypeScript dashboard frontend |
| Data Engineers (rotators) | 1 | Streaming findings aggregation, trend analysis pipelines, vector DB for pattern matching |
| DevOps Engineers (rotators) | 1 | Multi-tenant Kubernetes infra, worker queue management, webhook processing, LLM serving observability |
| Total | 4–5 |  |

### Near-Term In-Demand Skills Coverage

- AI Engineering: Agentic workflows (multi-step autonomous review), LLM serving at scale, prompt engineering, prompt evaluation, RAG for context-aware review

- Platform Engineering: Multi-tenant Kubernetes architecture, distributed systems, worker queues

- Data Engineering: Real-time streaming findings aggregation, trend analysis, vector DB for pattern matching

- MLOps: LLM serving patterns, prompt versioning and evaluation, model output monitoring

- DevSecOps: Security is a core review dimension

- Languages: Python (LLM services), TypeScript (dashboard), possibly Go (worker infrastructure)

### AI Utilization

- Core value driver — LLM-powered continuous code review as agentic workflow

- AI reviewer skills as the analysis engine

- AI-generated trend summaries for dashboard

- RAG for repository-specific context injection

### Timeframe

12 weeks to v1. Wave 3 candidate.

### Deliverables

- Deployed multi-tenant platform on Kubernetes

- Integration with 2+ real client repos as pilot

- Aggregated findings dashboard

- Extension of AI reviewer skill ecosystem

- MLOps reference patterns for LLM serving contributed to knowledge/patterns/

# 5. Resource Allocation Reference Table

Cross-project view of resource requirements when multiple projects are active.

| Project | Tech Lead | SW | Data | DevOps | Total | AI-Intensive |
| --- | --- | --- | --- | --- | --- | --- |
| Report Dashboard (Anchor) | 1 | 2–3 | 1–2 | 1 | 5–7 | Yes |
| Bench & R&D IDP Plugin | 1 | 2 | 1 | 0–1 | 3–4 | Light |
| n8n Automation Library | 1 | 1 | 1 | 1 | 2–3 | Light |
| Java Modernization Playbook | 1 | 1–2 | 0–1 | 0–1 | 2–3 | Medium |
| SDLC Toolkit Contribution Track | 1 | Variable | Variable | Variable | 2–4 | Medium–Heavy |
| Client Intake Accelerator | 1 | 2 | 1 | 1 | 4–5 | Heavy |
| AI Code Review Platform | 1 | 2 | 1 | 1 | 4–5 | Heavy |

## Realistic Concurrent Portfolios by Bench Size

| Bench Size | Active Portfolio | Total Engineers | Tech Leads Needed |
| --- | --- | --- | --- |
| 5 | Anchor only | 5 | 1 |
| 8 | Anchor + n8n | 8 | 2 |
| 10 | Anchor + Bench Plugin | 10 | 2 |
| 12 | Anchor + Bench Plugin + n8n | 12 | 3 |
| 15 | Anchor + Bench Plugin + Java Modernization + Contribution Track | 14–15 | 4 |
| 18 | Anchor + Bench Plugin + n8n + Java Modernization + Contribution Track | 17–18 | 5 |
| 20+ | Full lab mode: Anchor + all Tier 1 parallels + Contribution Track + 1 Tier 2 project | 20+ | 6+ |

Note: The SDLC Toolkit Contribution Track's engineer count is highly variable because contributions can be small (1 engineer, 3 days) or larger (2–3 engineers, 2 weeks). Track lead time is stable; contributor time flexes with contribution demand.

# 6. Discipline Utilization Notes

## Software Engineers

- Present in every project

- Rotate across full-stack, frontend-heavy, or backend-heavy roles depending on project needs

- Anchor project and AI-heavy Tier 2 projects offer the widest range of full-stack + AI integration work

- Python exposure is universal — every rotator writes Python during their rotation

- TypeScript exposure via anchor project frontend and Bench IDP Plugin

- Growth path: engineers exit rotation with real AI-augmented development experience, LLM integration skills, and portfolio-worthy production systems

## Data Engineers

- Every project includes at least some data engineering work

- Report Dashboard, Client Intake, and AI Code Review Platform are most data-heavy

- Python-first: all data pipeline work is Python-based, aligning with market-demand tooling (Airflow, Prefect, Dagster, dbt)

- Real-time streaming exposure via Report Dashboard v2 (Kafka or equivalent for event-triggered reports)

- Vector DB and RAG exposure via Report Dashboard Triage phase and Client Intake historical retrieval

- Growth path: engineers gain the two highest-premium data skills in 2026 — real-time streaming and vector DB/RAG pipeline work

## DevOps Engineers

- Present in every project except Java Modernization (optional there)

- Anchor project + n8n Automation offer high-visibility infrastructure work

- Kubernetes mandate: every R&D project deployment runs on Kubernetes, giving every DevOps rotator hands-on production K8s experience

- DevSecOps integration: every project pipeline includes automated security scanning

- Backstage IDP work via Bench & R&D IDP Plugin — directly develops the top-demand platform engineering skill

- Growth path: engineers exit rotation with production Kubernetes experience, IDP platform work, and DevSecOps automation — the three highest-demand DevOps skills

## AI Integration

- Heavy AI: Anchor (Report Dashboard), Client Intake, AI Code Review Platform

- Medium AI: Java Modernization (through custom AI SDLC skills), SDLC Toolkit Contribution Track

- Light AI: Bench IDP Plugin, n8n Library (AI used but not core to value)

- Universal: All projects use the SDLC toolkit's EPAV workflow as build methodology, giving every rotator hands-on AI-assisted development experience

## Language Coverage Across Portfolio

| Language | Coverage | Where Engineers Encounter It |
| --- | --- | --- |
| Python | Universal — every rotator | Backend services, data pipelines, AI integrations, automation scripts, custom AI skill implementations |
| TypeScript/JavaScript | Strong | Frontend (Report Dashboard, Client Intake), Backstage plugins, n8n custom nodes |
| Java | Specialized track | Java Modernization Playbook; enterprise client engagements |
| Go | Optional/emerging | Infrastructure and platform work in AI Code Review Platform when needed |
| SQL | Universal for data work | All data engineering rotators |

# 7. Project Selection Decision Matrix

When bench allows a parallel activation, use this matrix to pick which parallel to activate:

| Factor | Weight | Rationale |
| --- | --- | --- |
| Tech lead availability | Critical | No tech lead = no project. Non-negotiable. |
| Near-term in-demand skills coverage | High | Prioritize projects that grow rotators into market-demand skills (see Program Plan Section 1A-2) |
| Rotator skill match | High | Match project discipline needs to available bench skills |
| Pipeline alignment | High | Prioritize projects producing assets for near-term client work |
| Pause tolerance | Medium | Prefer highly pause-tolerant projects during volatile bench periods |
| Executive visibility need | Medium | Consider projects that produce demoable output for upcoming exec reviews |
| Team development | Medium | Weight projects that grow rotators into new capabilities |
| Portfolio skill gap closure | Medium | If a top-demand skill has no active coverage, favor projects that add it |

# Appendix A: Project Template for Adding New Candidates

Use this template when proposing new R&D projects to the portfolio.

| Field | Content |
| --- | --- |
| Project Name |  |
| Tier | Anchor / Tier 1 Parallel / Tier 2 Future |
| Description | 2–3 sentences |
| v1 Scope | Bulleted list of core capabilities |
| Timeframe | v1 duration + full lifecycle horizon |
| Software Engineer Rotators | Count + skill focus + primary language(s) |
| Data Engineer Rotators | Count + skill focus + Python confirmation |
| DevOps Engineer Rotators | Count + skill focus + Kubernetes confirmation |
| Tech Lead Requirements | Seniority + specific expertise needed |
| Near-Term In-Demand Skills Coverage | Which skills from the current Program Plan Section 1A-2 list this project develops. Minimum 2 required. |
| AI Utilization | Where AI adds value in the build and product |
| Deliverables | What "done" means for v1 |
| Pause Tolerance | How gracefully can this project pause and resume |
| Dependencies | Prerequisites or blockers |
| Platform Fit | How this integrates with SDLC toolkit / Backstage IDP / other platform components |
| Proposed By |  |
| Date Proposed |  |